ICS261: SSAD & Project
Note: this is a “living document”, meaning its content will change with the implementation of the project. Use it to plan the project to ensure on time delivery of each project deliverable. Remove this text and the descriptive paragraphs in each section including this line (given in blue) stating what to do before you add this to your repository or turn it in to your instructor.

Team number	27
Project Title	Purposeful Facebook Account
Document	Project Plan
Creation date	10/9/13
Created By	Mohammed Faisal Anees
Client	Dr Kamal Karlapalem,CDE

# Brief problem statement
Initially we are given a word, which can be the name of a place, person or an object. Then a facebook page is created related to the word. A program then searches for facebook posts related to the word and gives back names of facebook users who have posted them. The program then has to send requests to the users to like the page.
# Team Members
Mohammed Faisal Anees – Developer & Project Manager
Rishabh Sharma – Developer , Testing & Debugging In-charge
Mahak Gambhir – Developer & Documentation In-charge
# Team Communication
Teams meets every week on Monday ,Thursday and Saturday after 5.00 pm in room E-224 for 30-45 mins.
# Development Environment
Development environment – Vim
Programming Languages – Python , JavaScript
Web Framework – Web2py
API – Facebook Graph API , Google Plus API , Twitter API
# Milestone Schedule

Milestone	Due Date	Release	Deliverable?
Create Draft SRS	19/9/13	R1	No
Finalize SRS	22/9/13	R1	Yes
Choose platform for data mining(Facebook,Twitter,Google Plus)	11/9/13	R1	No
Create Functionalities Draft	12/9/13	R1	No
Finalize Functionalities	13/9/13	R1	Yes
Coding Phase Starts	15/9/13	R1	No
Coding Complete	28/9/13	R1	No
Testing Phase Starts	29/9/13	R1	No
Testing Complete	2/10/13	R1	No
Documentation Complete	2/10/13	R1	Yes
R1 Release Presentation Created	3/10/13	R1	Yes
Do R1 Release reviews	13/10/13	R2	Yes
Gather Requirements for R2	21/10/13	R2	No
Finalize Requirements for R2	22/10/13	R2	Yes
Create UI draft	23/10/13	R2	No
Finalize UI	25/10/13	R2	Yes
Finalize Functionalities for R2 release	26/10/13	R2	Yes
Coding Phase Starts	27/10/13	R2	No
Coding Complete	3/11/13	R2	No
Testing Phase Starts	4/11/13	R2	No
Testing Complete	6/11/13	R2	No
Documentation Complete	7/11/13	R2	Yes
Presentations for release R2	7/11/13	R2	Yes